## Slide 1: Sunny Side of the Moon
Thursday 28th April

## Slide 2: Goals for Today
Overview of Project Organization
Individual presentation of site vision
Deciding on Directory
Split into working groups
Goals for Tomorrow – Individual per group – posted on git board

## Slide 3: Timeline
Thursday: Working Group Division + Work Start + MVP&WOW defined
Friday: Work on Project
Saturday: MVP Running by Midnight
Sunday: Wow factor + Presentation
Monday: PRESENTATION + SUBMISSION

## Slide 4: Work Pipeline
Page Specs
HTML
CSS
Finished
Flavour Text (EN/FR)

## Slide 5: Page Specs
Main Body Content
  Layout Diagram
  Content (e.g. 1 block of text explaining a form + Form)
Header/Footer Content

## Slide 6: Working Groups + Group independence
Header/Footer Group – Don’t forget EN/FR
Individual HTML Group – Page specs should be done in consult of CSS Group
CSS Styling Group
Flavour Text Group
Notes: Think about what you want to be doing

## Slide 7: Presentations
Show directory
Show Layout
Questions/Clarification
Next Person
General Discussion

## Slide 8: Directory
Index

## Slide 9: Directory
Splash (wow): Countdown till next launch + large simple img bg + weather Index*: Very attractive large imgs for each nav item+Rotating Moon WOW+ Ideal package + Nav +light/dark+ Footer (fb+ig+tw), investor wow, dead links (careers, environmental policy, health requirements)
Packages*: 3-4 packages* (Dome [ballroom dance, 0g basketball] – Explore – Dome + Explore ) + activities (5*fully fleshed-15wow)
Booking*: form (packages>length of stay/launch day/room size/ name/ Dogecoin much wow/ phonenum),confirmation wow/ database wow
Booking Success*: return to homepage button + time to launch
About+FAQ+contact*: About+FAQ wow+contact

## Slide 10: Working Groups
Header/Footer Group –
Individual HTML Group:
  Index : Ali
  Packages: Rami
  Booking: Mitch - Edgar
  booking success: Matt
  about faq : Dmitry
  Nav/Foot: Rami
CSS Styling Group Chief: Matt
Flavour Text Group: Dmitry
What the text is about and approx # of words
B to C sales tactics

## Slide 11
FOR
Update Nav+Foot (ali->index and Matt-success)
Update bg
  Faq bg
  Landing pad form
Delete Form.html
Have working links for everything